Stravon Management Platform

CDN — Build Checklist (Updated)

Cloudflare / R2 Custom Domain Integration

Status: CLOSED. All build steps complete and E2E-verified against the live domain 11/8/2026 (Sections A–E, all PASS). See PROJECT_INSTRUCTIONS_CDN.md for the full build contract this checklist tracks. This revision closes every previously open item and records carry-forward findings surfaced during live testing that are out of scope for CDN but should be resolved before Phase 6 client migration.

# Design Inputs — Closed Before Build

| Item | Done | Date | Notes |
| --- | --- | --- | --- |
| CDN hostname decided: cdn.stravontechlabs.com, inside existing zone | ✓ |  | Free plan does not support standalone subdomain zones — confirmed via dashboard. |
| Root domain + www confirmed to remain DNS-only / unproxied | ✓ | 11/8/2026 | Confirmed via live E2E Section E — both domains resolve and serve normally through Vercel, unaffected by CDN/cache-rule changes. |
| Cache invalidation strategy decided: Option A (purge-on-write) | ✓ |  | Preserves in-place-replace contract from Phase 2 / SDK v1. Options B and C rejected. |
| Purge failure behavior decided | ✓ |  | Log and return normal success — purge failure is a staleness risk, not a failed operation. No rollback of the R2 action. |

# New Infrastructure — Setup

## Cloudflare Dashboard

| Item | Done | Date | Notes |
| --- | --- | --- | --- |
| R2 bucket: cdn.stravontechlabs.com added as Custom Domain | ✓ |  | Cloudflare auto-created proxied DNS record + SSL. |
| Custom domain record confirmed Proxied (orange cloud) | ✓ |  | Differs from DNS-only root/www records. |
| Smart Tiered Cache enabled on the zone | ✓ |  | Scoped to cdn hostname / R2 traffic. |
| Cache Rule added: hostname = cdn.stravontechlabs.com, cache eligible, “use cache-control header if present” | ✓ | 11/8/2026 | NOT in the original build contract — added mid-build after live testing showed objects served cf-cache-status: DYNAMIC despite a correct Cache-Control header. Smart Tiered Cache alone does not make a response cache-eligible; a Cache Rule was required. Confirmed fix via Section B (MISS → HIT). |

## Credentials

| Item | Done | Date | Notes |
| --- | --- | --- | --- |
| Cloudflare API token created, scoped to Cache Purge only | ✓ |  | Separate from the existing R2-scoped token. |
| CLOUDFLARE_API_TOKEN set in local .env | ✓ |  |  |
| CLOUDFLARE_API_TOKEN set in Render env | ✓ |  |  |
| CLOUDFLARE_ZONE_ID set in local .env | ✓ |  | Not secret, stored as env var for consistency. |
| CLOUDFLARE_ZONE_ID set in Render env | ✓ |  |  |
| .gitignore still excludes .env* (re-verified) | ✓ |  | No regression. |

# R2 Adapter — Code Changes

## Cache-Control Header

| Item | Done | Date | Notes |
| --- | --- | --- | --- |
| CacheControl: 'public, max-age=31536000, immutable' added to createFile presign | ✓ |  | Confirmed present in getPresignedUploadUrl. |
| Same header added to modifyFile presign | ✓ |  | Confirmed present in getPresignedReplaceUrl. |
| Confirmed NOT added to readFile or deleteFile | ✓ |  | Nothing is being cached-in on those actions. |
| Client-side Cache-Control requirement documented | ✓ | 11/8/2026 | Correction to PROJECT_INSTRUCTIONS_CDN.md: setting CacheControl on the presign command alone is NOT sufficient. Presigned URLs only carry a signature, not header values, and cache-control is in SigV4's always-unsignable-header list. The client performing the PUT (SDK upload(), manual PUTs, test scripts) must explicitly send the Cache-Control header. Confirmed via live E2E: without this, R2 stored objects with no Cache-Control metadata at all. |
| SDK patched to send Cache-Control on upload()'s PUT | ✓ | 11/8/2026 | @stravon/scale-sdk v1.0.1 — upload()'s internal PUT now sends Cache-Control alongside Content-Type. Patch, not a breaking change. Pushed to SDK repo. Manual/non-SDK PUT callers (including E2E test scripts) must add the header themselves — documented, not enforced by the platform. |

## publicUrl Rebuild

| Item | Done | Date | Notes |
| --- | --- | --- | --- |
| publicUrl in createFile rebuilt to https://cdn.stravontechlabs.com/{key} | ✓ |  | Replaces raw R2/account-id URL. |
| publicUrl in modifyFile rebuilt to same pattern | ✓ |  |  |
| Any other handler returning publicUrl checked and updated | ✓ |  | Confirmed against actual source: readFile intentionally left on raw R2 publicUrlBase (not part of CDN contract — no caching benefit for a handler that never populates cache). completeUpload does not return publicUrl at all. |

## Cache Purge on Write

| Item | Done | Date | Notes |
| --- | --- | --- | --- |
| modifyFile: purge call added after R2 replace confirmed | ✓ |  | Single-URL purge — https://cdn.stravontechlabs.com/{key}. Verified live against a genuinely cached (HIT) object in Section C — new content served immediately after modify, old content not served stale. |
| deleteFile: purge call added after R2 delete confirmed | ✓ |  | Verified live in Section D — 404 returned immediately after delete, cached content not served stale. |
| Purge failure logged, does not roll back the underlying R2 operation | ✓ |  | No silent retry, per execution rule 2. |
| Full-zone purge confirmed NOT used anywhere | ✓ |  | Single-file purge only. |

# End-to-End Verification

| Item | Done | Date | Notes |
| --- | --- | --- | --- |
| cdn.stravontechlabs.com resolves, serves an R2 object, valid SSL | ✓ | 11/8/2026 | Section B. |
| Smart Tiered Cache confirmed enabled on zone (dashboard check) | ✓ |  |  |
| Cache-Control header confirmed present via direct response header inspection | ✓ | 11/8/2026 | Section B — confirmed present only after the SDK/client-header fix; absent on the first test run before that fix. |
| publicUrl in API responses confirmed pointing to cdn.stravontechlabs.com | ✓ | 11/8/2026 | Checked across create and modify (Sections A and C). |
| Upload → read (populates edge cache) → modify → immediate re-read returns NEW content | ✓ | 11/8/2026 | Section C. Verified against a genuinely cached (cf-cache-status: HIT) object, not a lucky miss — byte length and content hash both confirmed as the new file, not the old one. |
| Upload → read (populates edge cache) → delete → immediate re-request returns 404 / expected error, not stale content | ✓ | 11/8/2026 | Section D. 404 confirmed, body is R2's standard not-found page, not the previously cached content. |
| Root domain (stravontechlabs.com) and www still resolve and serve correctly | ✓ | 11/8/2026 | Section E. Both confirmed 200 OK, valid SSL, served by Vercel, unaffected by the CDN/cache-rule zone changes. |
| Verified via real terminal/browser requests, not agent self-report | ✓ | 11/8/2026 | Every section cross-checked independently against the R2 dashboard object listing and/or raw call_logs export, not taken on agent narration alone. |

# CDN Exit Criteria — MET

All build steps complete and E2E-verified against the live domain 11/8/2026: custom domain live, Smart Tiered Cache enabled, a Cache Rule added to make cached responses actually cache-eligible (not in the original contract, added and verified mid-build), cache headers confirmed present on new uploads only after the client-side header fix, publicUrl rebuilt and confirmed across create/modify, and purge-on-write confirmed correct for both modify and delete against genuinely cached objects — no stale content served in either case. Root domain and www traffic confirmed unaffected throughout.

# Carry-Forward Items — Not CDN-Blocking, Flag Before Phase 6 Migration

| Item | Severity | Notes |
| --- | --- | --- |
| originalfilename R2 metadata is not actually being written by manual PUT callers, and possibly not by client.storage.upload() either — unverified | Medium | The filename-preservation fix (HeadObject lookup with UUID fallback) is architecturally correct and was verified to fall back safely, but the underlying metadata write was never confirmed to actually happen in this test — the manual PUT used in E2E testing never sent the x-amz-meta-originalfilename header. Needs a direct check of whether upload() sends it; if not, filename will keep silently falling back to UUID for every real upload. |
| STRUCTURE.md — “no schema changes to call_logs” line is stale | Low | Predates the storage_key and completed_at column additions. Unrelated to CDN, carried over from Phase 2 checklist, still open. |
| Leftover test projects (test-projecta, test-projectb) in production projects table | Low | Flagged for deletion. Unrelated to CDN, carried over from Phase 2 checklist, still open. |

# Still Open — Explicitly Deferred (Not Phase-Blocking)

| Item | Notes |
| --- | --- |
| Phase 3 (Metering) | Explicitly out of scope for this checklist. Active next phase per Phase Plan. |
| Download-side cache hit/miss reporting | Not part of this build. Future Phase 3+ concern if usage reporting on cache performance becomes needed. |

# Recommendation on Phase 6 Readiness

CDN integration is functionally complete and verified end-to-end against the live domain. Nothing in the CDN checklist itself blocks starting Phase 6 (client-app migration) groundwork. The two Medium-severity carry-forward items above (SDK timeout, filename metadata) are both things a real end user could hit during or shortly after migration — recommend resolving or explicitly accepting both before onboarding live traffic, rather than discovering them in production.