Stravon Management Platform

CDN — Build Checklist

Cloudflare / R2 Custom Domain Integration

Status: Not started. Domain (stravontechlabs.com) nameservers migrated to Cloudflare and confirmed active. See PROJECT_INSTRUCTIONS_CDN.md for the full build contract this checklist tracks.

# Design Inputs — Closed Before Build

| Item | Done (✓) | Date | Notes |
| --- | --- | --- | --- |
| CDN hostname decided: cdn.stravontechlabs.com, inside existing zone (not a standalone subdomain zone) | ✓ |  | Free plan does not support standalone subdomain zones — confirmed via dashboard. |
| Root domain + www confirmed to remain DNS-only / unproxied | ✓ |  | Only cdn record is proxied. Vercel frontend routing unaffected. |
| Cache invalidation strategy decided: Option A (purge-on-write) | ✓ |  | Preserves in-place-replace contract from Phase 2 / SDK v1. Option B (new key per modify) and Option C (shorter max-age) rejected. |
| Purge failure behavior decided | ✓ |  | Log and return normal success — purge failure is a staleness risk, not a failed operation. No rollback of the R2 action. |

# New Infrastructure — Setup

## Cloudflare Dashboard

| Item | Done (✓) | Date | Notes |
| --- | --- | --- | --- |
| R2 bucket: cdn.stravontechlabs.com added as Custom Domain |  |  | Cloudflare auto-creates proxied DNS record + SSL. |
| Custom domain record confirmed Proxied (orange cloud) |  |  | Differs from DNS-only root/www records. |
| Smart Tiered Cache enabled on the zone |  |  | Scoped to cdn hostname / R2 traffic. |

## Credentials

| Item | Done (✓) | Date | Notes |
| --- | --- | --- | --- |
| Cloudflare API token created, scoped to Cache Purge only |  |  | Separate from the existing R2-scoped token — do not widen R2 token's scope. |
| CLOUDFLARE_API_TOKEN set in local .env |  |  |  |
| CLOUDFLARE_API_TOKEN set in Render env |  |  |  |
| CLOUDFLARE_ZONE_ID set in local .env |  |  | Not secret, but stored as env var for consistency. |
| CLOUDFLARE_ZONE_ID set in Render env |  |  |  |
| .gitignore still excludes .env* (re-verify, no regression) |  |  |  |

# R2 Adapter — Code Changes

## Cache-Control Header

| Item | Done (✓) | Date | Notes |
| --- | --- | --- | --- |
| CacheControl: 'public, max-age=31536000, immutable' added to createFile presign |  |  |  |
| Same header added to modifyFile presign |  |  |  |
| Confirmed NOT added to readFile or deleteFile |  |  | Nothing is being cached-in on those actions. |

## publicUrl Rebuild

| Item | Done (✓) | Date | Notes |
| --- | --- | --- | --- |
| publicUrl in createFile rebuilt to use https://cdn.stravontechlabs.com/{key} |  |  | Replaces raw R2/account-id URL. |
| publicUrl in modifyFile rebuilt to same pattern |  |  |  |
| Any other handler returning publicUrl checked and updated |  |  | Confirm against actual source — don't assume every handler builds it identically. |

## Cache Purge on Write

| Item | Done (✓) | Date | Notes |
| --- | --- | --- | --- |
| modifyFile: purge call added after R2 replace confirmed |  |  | Single-URL purge — https://cdn.stravontechlabs.com/{key}. |
| deleteFile: purge call added after R2 delete confirmed |  |  | Same single-URL purge pattern. |
| Purge failure logged, does not roll back the underlying R2 operation |  |  | No silent retry, per execution rule 2. |
| Full-zone purge confirmed NOT used anywhere |  |  | Single-file purge only — full-zone purge defeats the caching benefit platform-wide. |

# End-to-End Verification

| Item | Done (✓) | Date | Notes |
| --- | --- | --- | --- |
| cdn.stravontechlabs.com resolves, serves an R2 object, valid SSL |  |  |  |
| Smart Tiered Cache confirmed enabled on zone (dashboard check) |  |  |  |
| Cache-Control header confirmed present via direct response header inspection |  |  | Not assumed from code review alone. |
| publicUrl in API responses confirmed pointing to cdn.stravontechlabs.com |  |  | Checked across create, modify (and complete if applicable). |
| Upload → read (populates edge cache) → modify → immediate re-read returns NEW content |  |  | Core purge-on-write verification for modify. |
| Upload → read (populates edge cache) → delete → immediate re-request returns 404 / expected error, not stale content |  |  | Core purge-on-write verification for delete. |
| Root domain (stravontechlabs.com) and www still resolve and serve correctly |  |  | Confirms Vercel frontend unaffected by the same zone hosting cdn. |
| Verified via real terminal/browser requests, not agent self-report |  |  | Per established verification pattern. |

# CDN Exit Criteria

All build steps complete and E2E-verified against the live domain: custom domain live, Smart Tiered Cache enabled, cache headers confirmed on new uploads, publicUrl rebuilt and confirmed across all relevant handlers, and purge-on-write confirmed correct for both modify and delete — no stale content served in either case. Root domain and www traffic confirmed unaffected throughout.

# Still Open — Do Not Close Until Resolved

| Item | Done (✓) | Date | Notes |
| --- | --- | --- | --- |
| Phase 3 (Metering) — explicitly out of scope for this checklist |  |  | Tracked separately. |
| Download-side cache hit/miss reporting — not part of this build |  |  | Future Phase 3+ concern if usage reporting on cache performance becomes needed. |