Stravon Management Platform

Phase Plan

# 1. Purpose of This Document

This is the build sequence for the platform, confirming what gets built now, what is intentionally deferred, and what triggers each deferred item. This document precedes the coding-agent instruction files (PROJECT_INSTRUCTIONS.md / PROJECT_CONTEXT_AND_EXECUTION_RULES.md) — everything below should be locked before those are written.

# 2. Confirmed Stack

| Layer | Choice | Status |
| --- | --- | --- |
| Backend framework | NestJS | Confirmed |
| Platform database | Supabase (Postgres) | Confirmed — separate project from any client app's own database |
| File storage | Cloudflare R2, single bucket, project_id prefix isolation | Confirmed |
| Authentication | Clerk | Confirmed — first migrated app moving off Supabase Auth |
| Hosting (backend) | Render, Free tier now → Starter ($7/mo) at upgrade trigger | Confirmed |
| Client frontend hosting | Vercel (separate deployment per client app) | Confirmed |
| Cache | In-process memory cache (permissions lookup only) | Confirmed for now |
| Redis / DataModule | Railway, deferred | Not started |

# 3. Hosting Decision — Render Free Tier

Building and soft-launching on Render's free tier. No credit card, no billing risk while pre-revenue.

Known limits:

- 750 free instance-hours per workspace per month. A single service running continuously for a full month consumes nearly all of this on its own, leaving little room for a second service (e.g. staging) without exceeding the cap.

- 100GB outbound bandwidth per month, shared across the workspace.

- Exceeding either limit suspends free services until the next calendar month — no charge occurs unless a payment method has been added and bandwidth is exceeded.

- Free web services spin down after 15 minutes of inactivity; next request pays a 30-60 second cold start.

Upgrade trigger:

Move to Render Starter ($7/mo, always-on, no cold starts, no hour cap) the moment the platform is serving real user traffic through the migrated client app — not tied to revenue. A cold start or mid-month suspension in front of a live user is a worse outcome than the $7 cost of avoiding it.

# 4. Caching Decision

No dedicated cache service for now. Two reasons: Supabase has no Redis equivalent — a cache table inside the same Postgres instance saves nothing, since it's still a Postgres round-trip. And at one client app, there is no measured read-volume bottleneck to solve.

What is being built instead: an in-process memory cache inside the NestJS backend, holding each project's permission set (read on every request) with a short TTL. Zero cost, zero new infrastructure, genuinely faster since it never leaves the process. Resets on redeploy and doesn't share state across multiple instances — both irrelevant at current scale.

Trigger for real Redis: call_logs shows repeated identical reads at a volume where Postgres latency is measurably hurting response times, or the backend scales to multiple instances needing shared cache state. At that point, Redis via Railway (~$5/mo Hobby) is the correct move — this is Phase 6 below, not before.

# 5. Build Phases

| Phase | Scope | Depends On |
| --- | --- | --- |
| 0 | Schema finalized, Supabase platform project created, R2 bucket + scoped token created, secrets set in Render env, Render free-tier service created | — |
| 1 | AuthModule: guard (API key → project_id → permission check), Clerk adapter, /v1/auth/*, call logging via interceptor | Phase 0 |
| 2 | StorageModule: R2 adapter, prefix isolation enforcement, /v1/storage/*, byte + direction logging | Phase 0, reuses Phase 1's guard/interceptor |
| 3 | Metering: sum call_logs.bytes per project against Entry/Starter/Growth/Scale tiers, 80/90/100% threshold notifications, overage calculation | Phase 2 |
| 4 | Rate limiting: per-project token bucket in the guard, scaled by tier | Phase 1-2 |
| 5 | In-process permission cache added to the guard | Phase 1 |
| 6 | Migrate the first client app off Cloudinary and Supabase Auth onto the platform | Phases 1-5 complete and tested |
| 7 | Upgrade Render to Starter tier | Triggered by real user traffic on the migrated app, independent of phase completion |
| 8 (deferred) | DataModule — Railway Postgres/Redis for client-managed databases and real caching | Not started until a project needs it or call_logs shows a measured caching need |
| 9 (deferred) | Row-level permission granularity (authenticated vs. non-authenticated user scoping) | Only when a second project's requirements demand it |

Phases 1 and 2 build in parallel once Phase 0 is locked, sharing the guard and interceptor but touching different adapters. Phase 6 does not start before 1-5 are solid — the platform's only production client depends on metering and rate limiting already working correctly before its traffic hits the platform.

# 6. What Comes Next

With this phase plan confirmed, the next step is writing PROJECT_INSTRUCTIONS.md and PROJECT_CONTEXT_AND_EXECUTION_RULES.md for the coding agent, scoped to Phase 0 and Phase 1 first.