Stravon Management Platform

Project Structure & Build Plan

# 1. What This Platform Is

A shared infrastructure-authority backend for Stravon Tech Labs. Client apps no longer call Cloudflare R2 or Clerk directly — they call this platform, and the platform calls those services on their behalf. This gives Stravon one place to control access, log every call, meter usage against pricing tiers, and add or remove services without touching client apps.

First consumer: the client app currently on Cloudinary and Supabase Auth, migrating to R2 and Clerk through this platform.

# 2. Architecture

Framework: NestJS

Chosen over Next.js because this is a backend service broker, not a rendering frontend. NestJS's module system maps directly to the platform's service boundaries and gives built-in request guards and interceptors.

Core building blocks:

- Modules — one per external service (AuthModule, StorageModule, later DataModule). Add, remove, or swap a service without touching the others.

- Guard — validates each incoming request's API key, resolves it to a project_id, and checks that project's permissions before any handler runs.

- Interceptor — logs every request (project, service, action, status, latency, bytes) after the guard passes, regardless of which module handled it.

- Adapters — one per external provider (Clerk adapter, R2 adapter). Client apps never see these directly.

# 3. Data Storage

Platform database: Supabase (Postgres)

Separate Supabase project from any client product's database — this platform's tables (API keys, permissions, call logs) never share a schema with a client app's own data.

projects table

| Column | Type | Notes |
| --- | --- | --- |
| project_id | uuid | Primary key |
| name | text |  |
| owner | text |  |
| category | text | 'single_client' or 'saas_tenant' |
| tier | text | Entry / Starter / Growth / Scale |
| permissions | jsonb | Per-service action grants, see Section 5 |
| api_key_hash | text | Never store the raw key |
| created_at | timestamp |  |

call_logs table

| Column | Type | Notes |
| --- | --- | --- |
| project_id | uuid | Foreign key to projects |
| service | text | 'storage' / 'auth' / 'db' |
| action | text | 'read' / 'create' / 'modify' / 'delete' |
| status | text | success / error |
| latency_ms | integer |  |
| bytes | integer | For storage metering |
| bytes_direction | text | 'upload' or 'download' |
| created_at | timestamp |  |

call_logs is not just an audit trail — it is the source data for per-project storage metering against the published pricing tiers (Entry/Starter/Growth/Scale) and for the usage numbers shown on a client app's own admin dashboard.

# 4. Permissions Model

Stored as JSONB on the projects table. Not a separate relational table — unnecessary overhead at current scale, and still queryable when needed.

| Service | Read | Create | Modify | Delete |
| --- | --- | --- | --- | --- |
| Storage | Download/view file | Upload file | Replace/rename file | Delete file |
| Auth | Read user data | Create user | Update user profile | Delete user |
| DB (later) | Query record | Insert record | Update record | Delete record |

Example value: {"storage": ["read","create","modify","delete"], "auth": ["read"], "db": []}

Row-level granularity (authenticated vs. non-authenticated user scoping) is deferred — real complexity, not needed for one client, revisit when a second project's requirements demand it.

# 5. Storage Layer (Cloudflare R2)

- One bucket for the whole platform — not one bucket per client. R2 bills per GB stored regardless of bucket count; multiple buckets only multiply CORS and lifecycle config work.

- Isolation enforced by key prefix: project_id/uploads/file.jpg. The StorageModule adapter enforces that a project's API key can only read/write its own prefix.

- One scoped R2 API token, limited to that bucket, stored as an encrypted environment variable on the hosting platform — never in a repo.

- CORS and lifecycle rules configured once on the single bucket, covering every current and future project.

- R2 billing is account-wide, not per-bucket. A second bucket for a different platform (e.g. Alphanex) shares the same invoice — Cloudflare's dashboard shows per-bucket usage for visibility only.

# 6. Credential Storage

- Cloudflare R2: bucket-scoped API token only, never the global account key.

- Clerk: secret key stays server-side only; the publishable key is the sole Clerk credential any client-facing code ever sees.

- Both stored as encrypted environment variables on the hosting platform (Render/Fly) — never committed to a repo, never stored in Supabase.

- .gitignore must exclude .env* in every repo touching this platform.

- Rotate both keys once live, since any key present during early testing should be treated as potentially exposed.

# 7. API Versioning

Every endpoint is prefixed with a version: /v1/storage/upload, /v1/auth/verify. This lets a future breaking change ship as /v2/... while existing client apps keep calling /v1/... unchanged, until retired on Stravon's own schedule.

# 8. Failure Isolation & Rate Limiting

- Hard timeout on every outbound call to R2 or Clerk (e.g. 5 seconds) — a slow provider cannot hang the platform's request queue.

- No silent retries — failures return a clear error to the calling app immediately.

- Per-project rate limiting (token bucket) enforced in the guard, scaled to the project's pricing tier — this is also what actually prevents one project from starving another's access to shared upstream quota.

# 9. Hosting

| Component | Where | Notes |
| --- | --- | --- |
| NestJS backend | Render (Starter, $7/mo) or Fly.io | Always-on, no cold starts — client apps depend on this synchronously |
| Platform database | Supabase (free tier) | Separate project from any client app's own Supabase instance |
| File storage | Cloudflare R2 | Single bucket, prefix-isolated per project |
| Client app frontend | Vercel (separate deployment) | Calls the platform backend via API key — never calls R2/Clerk directly |

# 10. Build Phases

| Phase | Scope | Depends On |
| --- | --- | --- |
| 0 | Schema finalized, Supabase project created, R2 bucket + scoped token created, secrets set | — |
| 1 | AuthModule: guard, Clerk adapter, /v1/auth/*, call logging | Phase 0 |
| 2 | StorageModule: R2 adapter, prefix isolation, /v1/storage/*, byte + direction logging | Phase 0, reuses Phase 1's guard/interceptor |
| 3 | Metering: sum call_logs.bytes per project against pricing tiers, 80/90/100% thresholds, overage calc | Phase 2 |
| 4 | Rate limiting: per-project token bucket scaled by tier | Phase 1–2 |
| 5 | Migrate the first client app off Cloudinary and Supabase Auth | Phases 1–4 complete and tested |
| 6 (deferred) | DataModule — platform-managed client databases/Redis | Not started until a project needs it |
| 7 (deferred) | Row-level permission granularity | Only when a second project requires it |

Phases 1 and 2 can build in parallel once Phase 0 is locked — they share the guard and interceptor but touch different adapters. Phase 5 should not start before 1–4 are solid, since the platform's only production client depends on metering and rate limiting already working correctly.

# 11. Tenant Model

Single active project today (category: single_client), but the schema and permissions model are multi-tenant from day one. The pricing structure (Entry/Starter/Growth/Scale packages) is already built around per-client billing, so the platform is built to serve additional projects — including SaaS-style multi-tenant products like OWL NEST (category: saas_tenant) — without a schema rewrite when the next client is onboarded.